**CITY OF TWO RIVERS CITY COUNCIL**

**PUBLIC WORKS COMMITTEE**

# Monday, January 7, 2019

**4:45 P.M.**

**City Hall: Third Floor Committee Room**

**MINUTES**

**Call to Order**

**Roll Call:**  Darla LeClair, David England, Mark Bittner

**Staff Present:** Jim McDonald (City Engineer/Public Works Director); Scott Ahl (Civil Engineer II)

**Review and Approval of Minutes**

Motion by Mark Bittner, and seconded by David England, to approve minutes as presented. Motion carried upon unanimous voice vote.

**Requests for Traffic / Parking Controls Discussion and Action**

**Police Department Enforcement Updates –** With regards to the traffic and safety complaint along Bellevue Pl, near LB Clarke School, staff met last fall, and, as a result, will mark crosswalks (when weather permits) at Riverside Drive, and attempt to hire a crossing guard for school discharge time. Staff will send a letter summarizing these efforts to the Krause, who has been in contact with City officials on this issue. No further action is anticipated at this time.

**2019 Project Updates, Discussion and Action as needed.**

**Recreational Trail between Old Highlift and South Pier –** The existing grant deadline requires the trail to be constructed by ~~June 1, 2019~~. **Feb. 4th mtg: change completion date to June 30th; extensions may be requested if necessary.** Staff stated that a West Foundation grant has also been received for this project. Staff will meet with adjacent property owners to discuss proposed trail easements.

**Riverview Pond –** need to acquire property and determine schedule for bidding/construction

**14th Street –** staff will work on setting up an information meeting with property owners (Hawthorne Ave to Lowell St). Project is expected to be bid in February 2019.

**Mariner Trail Partial Resurfacing –** proposed project to resurface a portion of existing trail

**Riverfront Liquor Demo and Wall / Docks**

**Other Items that may come before the Committee: Consideration and action (if needed) regarding:**

**Concrete Recycling Pile location –** Vinton offered to provide area to dump concrete for recycling with option to purchase crushed aggregate.

**Set Date, Time and Agenda Items for next Committee Meetings**

Next meeting will be Monday, February 4, 2019 at 4:45 pm – Committee Room

**Adjournment**

Motion by David England, and seconded by Darla LeClair, to adjourn at 5:30 pm.

**Submitted:**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Scott Ahl**