**CITY OF TWO RIVERS**

**PUBLIC WORKS COMMITTEE MINUTES**

**Wednesday, September 1, 2021 - 5:15 PM   
3rd Floor Committee Room**

**Call to Order**

**Roll Call**

Committee Members present: Darla LeClair, Tracey Koach; absent: Jeff Dahlke

Staff: Jim McDonald (City Engineer/Public Works Director)

**Review and Approval of Minutes**

Motion made by Tracey Koach, seconded by Darla LeClair, to approve minutes as presented

**2021 SDWF and CWF Project Status:**

**24th Street:** essentially done except for some landscape clean-up and trees

**25th** **Street and Madison Street:** 25th St essentially done; Madison St needs storm and several lateral installations (private) that require estimates

**20th Street (Eggers) Pond:** still awaiting lab results; submittal to WDNR for determination concerning contaminated soil disposal; may commence on storm sewer section near intersection of Washington and 22nd Streets

**Pine Tree Lift Station:** some shop drawings submitted for review; some components on order

**Projects for 2023 and 2024 for discussion:**

* 17th Street from East Street to Zlatnik
* Roosevelt for the entire length
* Zlatnik from 17th to Pierce — Resurface (no utilities planned)

**Wastewater Utility:** heavy rains caused flooding on 25th and Madison; rain combined with a blockage in syphon beneath river caused backups from Harbor to 38th St (along interceptor for east side)

**Storm Water Utility:** one pond holds too much water; need to fix the flap valve that is intended to keep fish out; Muskrats, again, are present and being addressed

**Set Date, Time, Location, and Agenda Items for Next Committee Meeting**

Next meeting to be held on Wednesday, October 6, 2021, at 5:15pm

**Adjournment**

Motion made by Tracey Koach, seconded by Darla LeClair. To adjourn at 7:00pm

**September 1, 2021 Public Works Committee**

1